## Slide 1: BU METCS 673 Team 3 Project: MyMedic Iteration 2
John Gutierrez, Indra Sigicharla, Adriel Domingo, Mengliang Tan, Uzay Isin Alici, Tyler Gonsalves, Hongcheng Ding

## Slide 2: Roles
Lead - Indra Sigicharla and John Gutierrez
Requirements Lead - Adriel Domingo and John Gutierrez
Design and Implementation Lead - John Gutierrez, Tyler Gonsalves, and Hongcheng Ding
QA Lead - Mengliang Tan and John Gutierrez
Configuration Lead John Gutierrez, Indra Sigicharla, and Tyler Gonsalves
Security Lead - Uzay Isin Alici and John Gutierrez

## Slide 3: MyMedic Concept
Purpose
Personal medical system designed to empower patients by giving them secure and convenient access to their complete medical history with just one click.
Offers centralized patient-controlled health records, efficient care coordination, patient convenience.
Potential Users:
Patients - individuals managing their own or a family member’s health records.
Healthcare providers - clinics, hospitals, providers, insurance companies who need patient history.
Pharmacies - for prescription tracking.

## Slide 4: MyMedic Software Architecture

## Slide 5: Project Risks
26 Risks Identified
  Personel
  Communication
  Requirements
  Management
  Technology Stack Proficiency
  Design and Implementation
  Testing
  Integration and Deployment
  Security
2 already closed
2 remain high priority
Recently mitigated risk: Jira and GitHub integration
  Issue: API failure integrating Jira and GitHub
  Effect: double the amount of work to manually synchronize two issue repositories
  Action Taken: Migrate Jira issues to GitHub and begin using GitHub projects

## Slide 6: Edit Profile Feature
Profile information saved on user registration
Can click “Profile” to view and edit profile information
Testing completed to validate data is properly created and updated with PyTest

## Slide 7: Reset Password feature
Users can securely reset passwords through email verification
User requests generate a unique, time-sensitive reset link.
Reset link sent directly to the user's registered email.
Secure form provided via link for entering a new password.
Enhances security by validating user identity through email.

## Slide 8: Security
Security Goals
Ensure Confidentiality, Integrity, Availability (CIA)
Align with HIPAA requirements
HIPAA Compliance
  Protecting user health data (PHI)
  Audit logs & user consent
Access Control & Authentication
  Role-based access (patients, doctors, admins)
  Multi-factor authentication (MFA)
  JWT-based login implemented using Django
  REST Framework
Data Encryption
  HTTPS with SSL/TLS
  Encrypting sensitive data at rest and in transit (planned)
Vulnerability Assessment
  Security scans planned in CI/CD phase
Incident Response
  Procedure for data breaches or system attacks
  Timely notification and containment steps
Backup & Recovery
  Secure daily backups
  Recovery plan in case of data loss
Threat Modeling (STRIDE):
  Risks identified: spoofing, DoS, privilege escalation
  Mitigations planned (rate limiting, RBAC)

## Slide 9: MFA
Implemented extra layer of login security using MFA. MFA is simulated via terminal instead of a real-time delivery method to make login easier for everyone.
The user must enter this code to access the dashboard.
This feature prevent unauthorized access and keep accounts more secure.

## Slide 10: MFA

## Slide 11: Project Status and Next Steps
Status
Software Architecture defined
Class diagrams created
Testing frameworks identified
Database schema created
Login/Signup features ready
Next Steps
Test Signup/login and authentication
Implement database integration
Implement front-end GUI
Implement unit tests
Implement CI/CD
Implement security audit