**CS673 Software Engineering** 

**Team 3 – My Medic App**

**Project Proposal and Planning**

| Team Member | Role(s) | Signature | Date |
| --- | --- | --- | --- |
| Adriel Domingo | Requirements | *Adriel Domingo* | 5/26/2025 |
| [John Gutierrez](mailto:johng13@bu.edu) | All | [*John Gutierrez*](mailto:johng13@bu.edu) | 6/16/2025 |
| Mengliang Tan | QA | *Mengliang Tan* | 5/26/2025 |
| Uzay Isin Alici | Security | *Uzay Isin Alici* | 5/26/2025 |
| Tyler Gonsalves | Configuration/ Design | *Tyler Gonsalves* | 5/26/2025 |
| Indra Sigicharla | Team Leader/Configuration | *Indra Sigicharla* | 6/9/2025 |
| Hongcheng Ding | Design | *Hongcheng Ding* | 5/26/2025 |
|  |  |  |  |
|  |  |  |  |

**Revision history**

| **Version** | **Author** | **Date** | **Change** |
| --- | --- | --- | --- |
| 0 | Team 3 | 5/14/2025 | N/A |
| 1 | Team 3 | 5/26/2025 | 1. Code Review Process  2. Defect. Management. |
| 2 | Team 3 | 6/9/2025 | 1. Code/User Stories/Features Implementation.  2. CI/CD Management. |
| 3 | Team 3 | 6/16/2025 | 1. All Team Members Code/User Stories/Features Implementation.  2. CI/CD Management.  3. Testing Cases Added |

[Overview](#_aonibv4fd9ny)

[Related Work](#_s6j3waz3bfdw)

[Proposed High level Requirements](#_9yezyy42h484)

[Management Plan](#_ydgl41hdpdqc)

[Objectives and Priorities](#_r3vri48ie2kv)

[Risk Management (need to be updated constantly)](#_hdxu5rthgug7)

[Timeline (need to be updated at the end of each iteration)](#_es1ey4859q91)

[Configuration Management Plan](#_d2x41v5co9tv)

[Tools](#_4orylp69iqd3)

[Deployment Plan if applicable](#_tr7pd9i6owuh)

[Quality Assurance Plan](#_3yp6oo6pjwue)

[Metrics](#_9pptc6y0p6sf)

[Code Review Process](#_n3k1lnws1h46)

[Testing](#_uy308rpldzjb)

[Defect Management](#_b8slztt3vxkr)

[References](#_a8rij6lkh74z)

[Glossary](#_e5qbriq8icsq)

# Overview

**My Medic App** is a **Personal Medical** **System** designed to empower patients by giving them secure and convenient access to their complete medical history with just one click.

**Motivation:**

The growing need for **centralized patient-controlled health records, efficient care coordination, patient convenience,** and **data security**make **My Medic App** a suitable and trusty option to facilitate communication across providers, hospitals, and care systems particularly in a world with increasing mobility, digital healthcare, and chronic condition management.

**Purpose:**  
The main purpose of **My Medic App** is to serve as a **secure and comprehensive digital health record** that patients can use to store, manage, and share their medical data. This includes personal information, medical history, prescriptions, providers, appointments, and surgical records. The system ensures **interoperability** across institutions, consolidates medical records (diagnoses, prescriptions, surgeries, immunizations, lab results), improve patients confidence with a single source of truth for their health data, and enhance care efficiency by providing digital portability.

**Potential Users:**

* **Patients** (individuals managing their own or family members’ health records)

**Future Enhancements:**

* **Healthcare providers** (clinics, hospitals, providers, insurance companies, etc.) needing patient history
* **Pharmacies** (for prescription tracking)

**Basic Functionality:**

* User registration and authentication (OAuth2/JWT)
* Viewing and editing personal health records
* Managing medical history: conditions, prescriptions, allergies, surgeries
* Scheduling and managing appointments
* Viewing and connecting with providers, clinics, and hospitals
* Notifications for upcoming appointments or prescriptions
* Analytics and reportsthat generate health trend insights.

**Possible Technology Stack:**

* **Backend APIs** Python (Django, Django REST Framework)
* **Frontend** JavaScript
* **Database** SQLite3 Django’s rest framework built-in database models and tools
* **Authentication** OAuth2 Django’s rest framework built-in authentication management

# Related Work

**Similar Software Systems and Comparison**

1. **Novelia**

**Overview:**

Novelia is a digital healthcare platform developed by Santen Pharmaceutical, mainly focused on enhancing ophthalmic care. It includes smart eye-drop dispensers, digital health monitoring, and some integrations with personal health records, primarily for eye care patients.

**Core Features:**

* Eye-drop tracking and reminders
* Integration with optometrist care plans
* Monitoring adherence to medication
* Limited scope of personal health data (mostly ophthalmic)

**Differences from My Medic App:**

| **Feature** | **Novelia** | **My Medic App** |
| --- | --- | --- |
| **Scope of Health Records** | Ophthalmology-specific | All-encompassing medical history |
| **Target Users** | Eye care patients | All patients, providers, pharmacies |
| **Platform Type** | Device-integrated + app | Full-stack cloud-native app |
| **Architecture** | Monolithic | Microservices |
| **User Control & Data Sharing** | Limited sharing | Full control over access |
| **Customization & Integration** | Low (predefined scope) | High (modular services) |

1. **One Medical Passport**

**Overview:**One Medical Passport is a pre-admission software solution used by surgery centers and hospitals. It allows patients to enter their health history before surgery, and providers to streamline the pre-operative workflow.

**Core Features:**

* Patient intake forms
* Pre-surgical health history collection
* Integration with surgery centers and hospitals
* Provider-side scheduling and risk analysis

**Differences from My Medic App:**

| **Feature** | **One Medical Passport** | **My Medic App** |
| --- | --- | --- |
| **Use Case Focus** | Pre-surgical workflow | Complete personal medical history |
| **Ownership of Records** | Provider-centric | Patient-centric |
| **Data Sharing** | Provider-controlled | Patient-controlled |
| **Continuity of Care** | Episode-based | Lifelong health history |
| **Architecture** | Traditional web system | Modern microservices stack |
| **Integration Scope** | Mostly institutional | Includes personal, pharmacy, hospitals |

# Proposed High level Requirements

* 1. **Functional Requirements**

1. **Essential Features (the core features that you definitely need to finish):**

| **Feature Title** | **Description** | **Person Hours** |
| --- | --- | --- |
| **User Registration and Login** | As a **patient**, I want to **sign up/create an account and log in securely**, so that **I can access my medical records.** | 8–12 hours |
| **Mockup** | | |
| **View/Edit Personal Info** | As a **patient,** I want to **view and update my personal information,** so that **my personal info is up to date.** | 8–12 hours |
| **Mockup** | | |
| **Feature Title** | **Description** | **Person Hours** |
| **Download Medical Records** **By** [**John Gutierrez**](mailto:johng13@bu.edu) | As a **patient**, I want to **download my complete medical history as a PDF,** so that **I can share it with a new provider or hospital.** | 8–12 hours |
| **Mock Ups**   * Patient Dashboard/Click on View Records Button      * Patient Medical Records View/Click on Download PDF Button      * PDF Preview/Confirm & Download | | |

1. **Desirable Features (the nice features that you really want to have too):**

| **Feature Title** | **Description** | **Person Hours** |
| --- | --- | --- |
| **Notification System** | As a **patient**, I want to **receive reminders for appointments and prescriptions**, so that **I don’t miss them**. | 8–12 hours |
| **Mockup** | | |
| **Family Accounts** | As a **parent,** I want to **manage my children's health records,** so that **I can track vaccinations and pediatric visits.** | 8–12 hours |
| **Mockup** | | |

1. **Optional Features (additional cool features that you want to have if there is time):**

| **Feature Title** | **Description** | **Person Hours** |
| --- | --- | --- |
| **Voice Assistant** | As a **visually impaired user**, I want to **ask voice queries (“What’s my next appointment?”)**, so that **I can interact more easily**. | 8–12 hours |
| **Mockup** | | |

* 1. **Nonfunctional Requirements**
     1. **Scalability**
     2. **Security requirements**
        1. **Authentication & Authorization**
* The system shall enforce secure authentication using OAuth2.
* The system shall implement role-based access control (RBAC) to ensure that users only access resources permitted to their roles (e.g., Patient, Provider, Admin).
  + - 1. **Data Encryption**
* All data in transit shall be encrypted using AES-256.
* All sensitive data at rest (e.g., personal health records, prescriptions).
  + - 1. **Audit Logging**
* The system shall maintain detailed audit logs of data access and modifications, including timestamps, users, and actions performed.
  + - 1. **Secure API Design**
* All backend APIs must require authentication and validate every request's token before processing.
* APIs must implement rate limiting and input validation to prevent abuse, injection, and overuse.
  + - 1. **Data Privacy and Consent**
* Patients must have full control over their data and must explicitly grant consent before a provider can access their records

1. **Compliance**

**The system must adhere to relevant data protection regulations, such as:**

* HIPAA (for U.S. users)
* Ensure patient rights like data access, rectification, and erasure

1. **Vulnerability Management**

* The system must undergo regular security scans and vulnerability assessments.

1. **Incident Response**

* The system shall define and follow a documented incident response plan for detecting, reporting, and mitigating security breaches**.**

# Management Plan

## Objectives and Priorities

## Successfully Implement All Essential Features

## Develop and integrate core functionality including user authentication, medical history, prescriptions, appointments, and provider management.

## Ensure seamless interaction between Django REST API and React frontend.

## Deploying the Application in a Production Environment

## Package monolithic three-tier app by using Docker.

**Future enhancements:**

## Deploy to a cloud environment most likely by using GCP with proper DNS and HTTPS configuration.

## Ensure High Security Standards

## Implement industry-standard authentication, encryption, role-based access control, audit logging, and data privacy controls (HIPAA compliant).

## Conduct penetration testing and secure API practices.

## Maintain Code Quality and Automated Testing

## Test coverage, integration, and end-to-end tests.

## Apply CI/CD pipelines with automated testing, linting, and building validation.

## Deliver the Software with Zero Known Critical Bugs

## Resolve all critical and high-severity issues before deployment.

## Perform thorough manual QA testing to validate system behavior.

## Support Scalable, Modular Development Through Microservices

## Structure the backend into decoupled services (e.g., User, Appointment, Records) to allow teams to work independently and scale components as needed.

## Ensure Continuous Integration and Continuous Deployment (CI/CD)

## Implement CI/CD workflows using GitHub Actions to automate testing, building, and deployment.

## Monitor System Health and Performance

## Integrate logging and monitoring tools (Prometheus, Grafana, ELK) for proactive alerting and diagnostics.

## Risk Management (need to be updated constantly)

The main risks identified in the development of the **My Medic App** include **integration complexity**, **data privacy/security compliance**, **deployment issues**, and **team coordination across microservices**. Integration across multiple services (e.g., authentication, medical records, appointments) introduces challenges in maintaining consistent APIs and data flow. To mitigate this, we will use **well-defined API contracts and Swagger documentation**, along with frequent integration testing. Given the sensitive nature of health data, compliance with regulations like **HIPAA** is critical. We will manage this by implementing strong encryption, audit logs, and access control mechanisms from the start. Deployment risks will be addressed by using **CI/CD pipelines and containerization**for repeatable, controlled deployments. Finally, to manage distributed teamwork, we will enforce clear **module ownership**, regular standups, and use **version control best practices (Git trunk branching strategies)** to avoid conflicts.

**Risk Management Sheet Link:**

<https://docs.google.com/spreadsheets/d/1n1xKI0jsKUVCqNSs9bQoeuef1tG9JOeyPWJcRhjUrVE/edit?gid=0#gid=0>

## Timeline (this section should be filled in iteration 0 and updated at the end of each later iteration)

| Iteration | Functional Requirements(Essential/Desirable/Option) | Tasks (Cross requirements tasks) | Estimated/real person hours |
| --- | --- | --- | --- |
| 1 | User Registration and Login(Essential) | * UML Diagrams * Write acceptance tests * Create wireframes * Create database * Security Tests | 20-30 |
| 2 | View/Edit personal Info (Essential) | * UML Diagrams * Write acceptance tests * Security tests (HIPAA) * Create wireframes | 8-12 |
| 4 | Download Medical Records PDF (Essential) | * UML Diagrams * Write acceptance tests * Security tests (HIPAA) * Create wireframes | 8-12 |
| 5 | Notification System (Desirable) | * UML Diagrams * Write acceptance tests | 8-12 |
| 6 | Family Accounts (Desirable) | * UML Diagrams * Write acceptance tests | 8-12 |
| 7 | Voice Assistant (optional) | * UML Diagrams * Write acceptance tests | 50+ |

# Configuration Management Plan

## Tools

In addition to Git and GitHub for version control, **My Medic App** project will utilize a range of development and DevOps tools to ensure high code quality, security, and efficient deployment. **Visual Studio Code** and **PyCharm** will be the primary IDEs for backend (Django) and frontend (React) development. For CI/CD, we will use **GitHub Actions** to automate testing, linting, Docker image builds, and deployment workflows. Microservices will be containerized using Docker, with **Kubernetes** orchestrating the deployment and management of these services across staging and production environments. **Terraform** will handle infrastructure provisioning and management as **Infrastructure-as-Code (IaC)**. **AWS** will be the primary cloud provider, leveraging **Amazon EKS** for Kubernetes clusters, and Amazon S3 for object storage. For security, we will incorporate **SonarQube** for static application security testing (SAST) and **OWASP ZAP** for dynamic application security testing (DAST). Container security will be enhanced with **Trivy** for vulnerability scanning. We will also use **Prometheus and Grafana** for system monitoring, and **ELK Stack** for centralized logging. Additionally, **GitHub Copilot** and **ChatGPT APIs** may be employed to boost productivity through AI-assisted coding and documentation.

* 1. Code Commit Guideline and Git Branching Strategy

For the **My Medic App** project, we will adopt the **TrunkFlow** . The main branch includes main (for production-ready code). New features will be developed in feature/<feature-name> branches, bug fixes in bugfix/<bug-name>, and urgent production fixes in hotfix/<issue>. All changes will be submitted via **pull requests (PRs)**, which must pass automated CI checks and be reviewed by at least one team member before being merged to main. Commits should be atomic, follow a clear naming convention, and include meaningful messages. This strategy ensures a clean, traceable codebase and smooth integration of contributions from multiple teams working on different microservices.

## CI/CD Plan

To ensure rapid and reliable delivery of updates, we will implement a **CI/CD pipeline using GitHub Actions**. Upon every commit or pull request to the develop or main branches, the pipeline will automatically run unit and integration tests, perform static code analysis, and build Docker images for all microservices. Once the tests pass and the build is successful, the pipeline will push Docker images to a container registry (e.g., Docker Hub or GitHub Container Registry). Deployment and container orchestration will utilize Kubernetes, with environments managed on AWS EKS. Argo CD or Helm will continuously synchronize Kubernetes manifests from the Git repository, automating the deployment process to staging and production environments. This automated CI/CD setup ensures consistent, traceable, and reliable deployments, significantly reducing manual intervention and enhancing overall application stability and performance.

# Quality Assurance Plan

## Metrics

(Describe the metrics to be used in the project to measure the quality of your software. Each metric should be measurable and quantifiable. Examples of metrics include product complexity (LOC, # of files, # of classes, # methods, cyclomatic complexity, etc.) , defect rate (# of defect per KLOC), # of test cases, test case pass rate, cost (# of person hours used), # of user stories completed, etc. **The result of these metrics should be reported in the progress report/ iteration summary sheet.**)

| **Metric Name** | **Description** |
| --- | --- |
| LOC | Lines of code written, modified, or removed |
| Stories completed | At least 1 user story completed per week |
| Test case pass rate | Pass rate must be greater 80% |
| Defect rate | 20 bugs or less per 1000 lines of code (KLOC) |

* 1. Coding Standard

For **My Medic App** project, we will adhere to established coding standards to ensure consistency, readability, and maintainability across all codebases. For the backend (Python/Django), we will follow **PEP 8** guidelines, including proper naming conventions, indentation, and documentation practices. The frontend (JavaScript/React) will follow widely accepted best practices such as using clear component structures, consistent naming conventions, and proper use of hooks and state management. All code must be reviewed through pull requests before merging, and **linters** such as flake8 (Python) and ESLint (JavaScript) will be integrated into the CI pipeline to automatically enforce these standards. In addition, code comments, docstrings, and consistent formatting will be required to support long-term maintainability and collaboration across multiple teams.

## Code Review Process - Updated by Mengliang Tan

All code changes for the My Medic App project must go through a peer code review process using GitHub pull requests.

Checklist for the code review would be:

1. Functionality: Does code fulfill the intended purpose?
2. Are edge cases handled?
3. Readability
4. Error Handling
5. Is the code reusable?
6. Code Structure and Design
7. Security
8. Documentation: if the code includes sufficient documentation, such as inline comments, function or method descriptions
9. Performance and Efficiency

Feedbacks should focus on if all these points in the check list have been met, and offer constructive suggestions on how to improve.

## Testing

For **My Medic App**, both manual and automated testing will be employed to ensure thorough quality assurance. The testing will involve unit testing, integration testing, and user acceptance testing. **Unit testing** will be performed by developers using tools such as **pytest** for Python, ensuring each function or method behaves as expected. **Integration testing** will be led by the QA leader, utilizing tools like **Postman** for API testing and **Selenium** for end-to-end testing of the UI. **Automated testing** will be conducted with **Selenium**, and **Cypress** for front-end testing, and **Jest** for JavaScript. The team will run unit tests during the development phase, and integration testing will be conducted after all modules are integrated. Manual testing, including exploratory testing and user acceptance testing, will be performed before deployment to identify any issues not covered by automated tests. The objectives are to ensure that the app functions seamlessly across all components, is free of bugs, and meets user requirements. The testing will occur in parallel with development cycles, with specific testing sprints before release stages to ensure high-quality standards.

## Defect Management - Updated by [John Gutierrez](mailto:johng13@bu.edu)

The **defect management process** in **My Medic** ensures the early identification, consistent tracking, structured resolution, and thorough verification of bugs and issues across all application components. Given the app’s critical role in storing and managing sensitive patient medical data, this process emphasizes **security, compliance, and reliability**.

**Tools Used for Defect Management:**

1. **GitHub:**
2. Used for prioritization, assignment, workflow tracking, and Sprint planning.
3. Defects are entered as Bug tickets, linked to relevant User Stories, Tasks, or Commits.
4. Used to log, track, and categorize defects.
5. Integrated with pull requests for traceability and automated closure.

**C. GitHub Projects/Boards - Optional:**

1. Kanban-style visual interface for managing open issues across milestones.

**Types of Defects:**

1. Frontend ([Node.js/React/HTML](http://node.js/React/HTML)):
2. Broken UI components (buttons, forms)
3. Incorrect API integration (bad request formatting)
4. Layout issues
5. Backend (Python/Django/FastAPI)
6. API route errors
7. Data validation issues (e.g. missing required fields)
8. Authentication failures
9. SQLite query or ORM-related errors
10. Logic flaws in health data processing
11. Docker container failures (crash on boot)
12. Networking issues between containers (NGINX → Backend)
13. Volume persistence failures (data not saving)
14. Security & Compliance Defects
15. Unsecured API routes (missing auth)
16. Passwords or tokens logged or leaked
17. Broken role-based access control (e.g., patients can access admin data)
18. Testing & Regression Failures
19. Failing Jest test cases
20. Breakage introduced by recent merges.

**Role Responsibilities:**

* **QA Lead, Requirement lead, & Team Leads:** Tracks all open defects in GitHub and ensures prioritization is accurate.
* **Design and implementation lead & Team Leads:** Fixes UI/API bugs, writes frontend tests (Jest and Testing Library).
* **Design and implementation lead, Configuration lead & Team Leads:** Fixes logic, validation, or DB-related issues. Writes unit tests (pytest).
* **Design and implementation lead, Configuration lead & Team Leads:** Investigates Docker/Nginx-related issues. Manages deployment-related bugs.
* **Requirement lead, QA lead & Team Leads:** Confirms that bug reports align with requirements; prioritizes defects.
* **Security lead, Design and implementation lead, Team leads:** Reviews defects that touch encryption, HIPAA rules, or token handling.

# AI usage Log

You are allowed and even encouraged to use AI tools to help you generate the project idea, plan it and build it, but you need to clearly describe 1) What tools were used? 2) for what specific tasks and 3) Is it helpful? 4) how did you evaluate or modify AI-generated content? Additionally, you should submit the exported AI chat history as an appendix or share that with the instructor and facilitators.

| Tools | Who | Tasks | helpful | Evaluation/modification | links |
| --- | --- | --- | --- | --- | --- |
| GitHub CoPilot | Adriel | Appointment DB Testing | Very Helpful | Edited code for PEP8 compliance |  |
| GitHub CoPilot | Adriel | Create js and HTML files for viewing appointments | Very Helpful | Edited code to work with other existing code |  |

# References

(Any references/citations that you have used)

# Glossary

(Any acronym used in the document should be explained here)